FreiHAND — Developer Task Assignment

Patient-specific 4D-printed hand orthosis  |  FreiHAND → 3D hand geometry → normalization → standardized spatial representation

Workstream Overview

| Role | Workstream |
| --- | --- |
| Person 1 | FreiHAND Data & 3D Geometry Pipeline |
| Person 2 | Spatial Representation Investigation |
| Person 3 | Orthosis Requirements, Camera Compatibility & Validation |

1. Project Objective

Develop the FreiHAND → standardized 3D hand geometry representation that will become the patient-specific hand-geometry input for a future spatial ResNet + PEA system for designing a patient-specific 4D-printed hand orthosis.

This work is preprocessing and representation only. The existing SEP-CNN, ResNet, and PEA are not modified. The work is divided among three people, each answering one primary question:

Person 1: What 3D hand information does FreiHAND provide, and how do we reliably extract and normalize it?

Person 2: How should normalized 3D hand geometry be represented for the future ML/design system?

Person 3: What must the representation preserve so it can support patient-specific orthosis design and a future camera pipeline, and how do we prove that it does?

After the individual work is complete, the three people hold an integration meeting and produce one final FreiHAND specification (Section 7).

2. Project Boundary

2.1 Existing baseline (read-only context)

The current project has a Wang-based 4D-printing pipeline using SEP-CNN + ResNet + PEA. The baseline uses a 2 × 10 design representation and predicts a 2 × 200 deformation output. This is the baseline only. FreiHAND data must not be forced into this representation, and no baseline file is edited by any team member.

2.2 In scope

Inspecting the official FreiHAND dataset and documenting its actual data format.

Loading, visualizing, and normalizing 3D hand geometry (translation, scale, orientation).

Investigating, comparing, and selecting a spatial representation, then defining its contract and a deterministic encoder.

Defining what the representation must preserve for an orthosis, and validating it across many samples.

Specifying the interface that a future Camera → hand geometry pipeline must satisfy.

2.3 Working rules for all three people

Verify, do not assume: Filenames, array shapes, vertex counts, keypoint counts, units, and axis directions are taken from the downloaded dataset, never from memory.

One code path: Normalization and encoding take a generic hand-geometry object as input. Nothing in them may depend on FreiHAND-specific file layout, so the same functions serve FreiHAND and the future camera pipeline.

Evidence over preference: Every design decision (reference point, scale rule, representation, resolution) is justified with measurements or figures, and written down.

No baseline-driven choices: Do not choose the representation because it is convenient for the current 2 × 10 ResNet.

Project principle: The goal is a scientifically meaningful spatial representation of patient hand geometry that can later be used to develop a new spatial ResNet + PEA system. The current (2, 10) model is the baseline, not the target.

3. Work Division at a Glance

| Person | Workstream | Owns (final say) | Hands off to |
| --- | --- | --- | --- |
| 1 | FreiHAND Data & 3D Geometry Pipeline | Data-format facts; coordinate system, origin, orientation, scale; normalization function | Person 2 (normalized samples), Person 3 (raw + normalized samples) |
| 2 | Spatial Representation Investigation | Representation choice; tensor dimensions, channels, dtype, value range, value/channel meaning; encoding function | Person 3 (contract + encoder), Person 1 (spatial figure inputs) |
| 3 | Orthosis Requirements, Camera Compatibility & Validation | Orthosis geometry requirements; validation criteria and tests; camera interface; limitations | Persons 1 and 2 (requirements and failure reports) |

Parallel start: All three can begin immediately. Person 1 inspects the dataset, Person 2 reads the baseline and defines evaluation criteria, and Person 3 writes the orthosis requirements and drafts the validation checklist. Dependencies between people are listed in Section 7.1.

4. Person 1 — FreiHAND Data & 3D Geometry Pipeline

Primary question: What 3D hand information does FreiHAND provide, and how do we reliably extract and normalize it?

4.1 Responsibilities

| ID | Task | Specifics |
| --- | --- | --- |
| 1.1 | Obtain official FreiHAND | Download from the official source. Record dataset version, source, license, and directory layout. |
| 1.2 | Inspect one training sample | Start with a single training sample. Determine and document: available 3D vertices/mesh, 3D keypoints, vertex count, keypoint count, coordinate dimensions and ranges, mesh topology (if present in the dataset, or where it must come from), file format, and how samples are indexed. Determine how one annotation index relates to the image files, and whether any index appears more than once, so the sample ID used downstream is unambiguous. |
| 1.3 | Load one 3D hand | Write load_sample(index) returning a hand-geometry object (vertices, keypoints, faces if available, sample ID, units). Print sample ID, vertex count and shape, keypoint count and shape, and X/Y/Z min/max. |
| 1.4 | Visualize the raw hand | 3D plot with labelled X/Y/Z axes, a scale reference with units, and an orientation indication (e.g., wrist-to-middle-finger direction). Save as 01_raw_freihand_hand.png. |
| 1.5 | Determine coordinate conventions | Establish empirically, not by assumption: axis directions, units, handedness (left/right), whether coordinates are in a camera frame or a hand-centered frame, and the keypoint ordering (write a joint index → anatomical name table). Method suggestion: compute the wrist → middle-finger-base direction and fit a palm plane to find its normal, then report how those relate to raw X/Y/Z. |
| 1.6 | Develop normalization | Define a reproducible, invertible transform with three parts: • Translation: choose and justify an anatomical reference point (e.g., wrist or palm center) computed from the geometry. • Orientation: derive axes from hand anatomy (palm normal and finger axis), not from raw X/Y/Z. Resolve the sign ambiguity of each axis explicitly. • Scale: evaluate options (fixed anatomical reference length, bounding box, or retaining metric units) and justify the choice. Whatever is chosen, store the original scale factor so physical size can be restored, because absolute hand size matters for an orthosis. |
| 1.7 | Record the transform | Return the translation vector, scale value, and 3 × 3 rotation matrix with every normalized sample, plus an inverse function. Document the exact transformation applied. |
| 1.8 | Visualize the normalized hand | Same style as 1.4 so the two are directly comparable. Save as 02_normalized_hand.png. |
| 1.9 | Test on multiple samples | Run preprocessing on at least 50 samples spread across the index range (include different subjects/poses where identifiable). Report: load failures; distribution of translation, scale, and rotation applied; whether the normalized orientation is consistent (e.g., angle between each normalized palm normal and the canonical axis); any degenerate cases. Save a figure overlaying several normalized hands. |
| 1.10 | Save normalized sample | Save at least one normalized sample (vertices, keypoints, transform record, sample ID) in a documented file format. |

4.2 Deliverables

Loading code (load_freihand.py) and normalization function (normalize.py, with inverse).

Raw hand visualization: 01_raw_freihand_hand.png.

Normalized hand visualization: 02_normalized_hand.png.

At least one normalized sample file, plus the multi-sample normalization report.

FreiHAND data-format documentation (docs/freihand_data_format.md), including coordinate-convention findings and keypoint table.

Tests: test_loading.py, test_normalization.py (round-trip: normalize then inverse reproduces original within floating-point tolerance).

4.3 Hand-off and acceptance criteria

Early hand-off (draft v0): one normalized sample and draft geometry-object definition go to Persons 2 and 3 as soon as 1.3 and first-pass 1.6 work.

Loader runs from a clean checkout with one documented command and prints required information.

Normalization is deterministic and invertible; same input always gives same output.

Every claim in data-format document traces to something printed from the real dataset.

5. Person 2 — Spatial Representation Investigation

Primary question: How should normalized 3D hand geometry be represented for the future ML/design system?

5.1 Responsibilities

| ID | Task | Specifics |
| --- | --- | --- |
| 2.1 | Read the baseline interface | Inspect repository (read-only) and document how current system represents input/design variables, network input/output, PEA chromosomes, and predicted deformation (2 × 10 → 2 × 200). Record as constraints to be understood, not adopted. |
| 2.2 | Fix evaluation criteria first | Before prototyping, write down how each criterion will be measured so choice is not made after the fact. Suggested measurements: reconstruction error (Chamfer distance, IoU, max surface deviation in mm); tensor size in bytes; encoding time; depth error for 2D-based options. |
| 2.3 | Prototype every candidate | Build minimal encoder for each on same normalized sample(s): 2D occupancy grid; 2D occupancy + depth; 3D voxel grid; point-based representation; mesh-derived representation. State tensor shape and candidate resolutions. |
| 2.4 | Resolution study | Relate grid resolution to physical size (e.g., 10 × 10 grid over 20 cm hand gives ~2 cm cells). Measure whether fingers separate, finger gaps close, and surface loss per resolution. |
| 2.5 | Comparison matrix | Score candidate on: preservation of location, shape, depth; information loss; tensor shape; CNN/ResNet compatibility; PEA compatibility; computational cost. Support with numbers/figures. |
| 2.6 | 2D vs 3D question | Quantify what 2D projection discards (palm curvature, finger flexion out of plane, volar/dorsal thickness). Determine if X/Y, X/Y/Z, or another form is appropriate. |
| 2.7 | Recommend one representation | Select one for first implementation and justify against matrix. State why it was not chosen for convenience with current 2 × 10 ResNet, and note weaknesses. |
| 2.8 | Write representation contract | Specify precisely: representation type, spatial dimensions, channels, dtype, value range, coordinate system, origin, orientation, scale, channel meanings, and value meanings. Express as machine-readable file (representation_contract.json) and prose. |
| 2.9 | Implement the encoder | encode_hand_geometry(normalized_hand) → spatial_representation. Requirements: deterministic, no randomness, independent of FreiHAND file layout. Provide approximate decoder (representation → points/surface) for validation. |
| 2.10 | Visualize | Show Raw 3D hand → Normalized 3D hand → Spatial representation. Save 03_spatial_representation.png, with grid extent and cell size marked. |

5.2 Deliverables

Representation comparison document (docs/representation_comparison.md) with full matrix and evidence.

Recommended representation with written technical justification.

Encoding function (encode.py) and approximate decoder.

Tensor specification: docs/representation_contract.md and representation_contract.json.

Spatial representation visualization: 03_spatial_representation.png.

At least one saved spatial-representation sample.

Tests: test_encoding.py (determinism, shape, dtype).

5.3 Hand-off and acceptance criteria

Early hand-off: draft contract goes to Person 3 as soon as candidate shortlist is narrowed.

Contract contains no unspecified field; every value and channel has a stated meaning.

Encoder output matches contract exactly on every test sample.

Recommendation is traceable to comparison matrix and does not cite baseline convenience.

6. Person 3 — Orthosis Requirements, Camera Compatibility & Validation

Primary question: What information must the representation preserve so it can eventually support patient-specific orthosis design and a camera pipeline?

6.1 Responsibilities

| ID | Task | Specifics |
| --- | --- | --- |
| 3.1 | Orthosis geometry requirements | Identify hand geometry patient-specific orthosis depends on (table 6.2), reason for each, and proposed tolerance. Mark tolerances as proposals to be agreed in integration meeting. |
| 3.2 | Preservation analysis | Measure each requirement at three stages: raw geometry → normalized geometry → spatial representation (via decoder 2.9). Report preserved, degraded, or lost features. |
| 3.3 | Downstream suitability review | Review (without modifying ResNet/PEA) whether candidate representation could plausibly feed spatial ResNet and link to PEA variables. Record as risks/open questions. |
| 3.4 | Validation requirements | Write validation checklist (6.3) against contract, with numeric pass/fail thresholds. |
| 3.5 | Validation code and tests | validate.py plus pytest tests that read representation_contract.json. Must work on any geometry source, not only FreiHAND. |
| 3.6 | Multi-sample validation | Run complete pipeline on at least 100 samples across index range and subjects. Produce results table and list failure causes. |
| 3.7 | Camera interface requirements | Define interface future Camera → hand geometry module must meet (6.4). |
| 3.8 | Limitations of FreiHAND | Document what FreiHAND cannot provide for real patient data (6.5). |
| 3.9 | Issue reports | File concrete, reproducible failure reports to Persons 1 and 2 (sample ID, check failed, measured value). |

6.2 Orthosis geometry to be preserved

| Geometry feature | Why it matters for an orthosis | How preservation is checked |
| --- | --- | --- |
| Finger segment lengths | Sets length of each orthosis segment | Keypoint-to-keypoint distances before/after encode/decode |
| Joint locations (MCP, PIP, DIP; thumb CMC, MCP, IP) | Hinge/bending zones must align with anatomical joints | Joint position error in mm after decode |
| Palm width/length; finger spacing | Overall fit, finger separation | Bounding measurements & inter-finger gaps still resolved |
| Dorsal and palmar surface shape | Orthosis conforms to surface it sits on | Surface deviation (mm) between decoded & source surface |
| Volar–dorsal thickness (depth) | Clearance and wall placement; lost in 2D projection | Depth error per region |
| Finger pose (flexion/extension, abduction) | Defines target posture orthosis must support or hold | Joint angles preserved |
| Thumb position and opposition | Thumb is out of plane relative to other fingers | Thumb joint angles and tip position preserved |
| Wrist position & alignment | Anchor and boundary of the orthosis | Wrist reference consistent across samples |
| Absolute physical size | Patient-specific fit requires real dimensions | Original scale factor recoverable from stored metadata |

6.3 Validation checklist

Shape: representation.shape equals contract shape for every sample.

Data type: dtype equals contract dtype.

Value range: Min/max lie inside contract range; no out-of-range values.

Invalid values: No NaN or Inf.

Clipping: Zero source vertices fall outside grid extent; no occupied cells touch boundary unexpectedly.

Orientation consistency: Normalized orientation is consistent across samples within stated angular tolerance.

Normalization consistency: Translation, scale, and rotation behave as documented; round trip reproduces original geometry.

Determinism: Encoding same input twice yields identical output.

Spatial correctness: Decoded representation resembles original hand, measured by fixed metrics and confirmed visually.

Multi-sample: All checks hold across 100+ samples and subjects with summary table.

6.4 Camera-to-representation interface requirements

Target: FreiHAND → Representation A, and Camera → Representation B, with identical specifications. Person 3 documents (docs/camera_interface.md):

Hand-geometry input schema: array shapes, dtype, units, coordinate frame, handedness, keypoint order.

Encoding capability: works from vertices only, keypoints only, or both.

Exact preprocessing order (shared normalize and encode functions).

Scale handling: obtaining absolute scale for camera data.

Equivalence test: camera-side adapter produces matching representation.

6.5 Limitations to document

FreiHAND lacks patient-specific pathology (contracture, swelling, spasticity, deformity).

FreiHAND geometry is model-fitted estimate, not direct scan.

Skin surface only: no soft-tissue compliance or pressure information.

Forearm/wrist coverage, sizes, ages, and handedness are limited to dataset contents.

Camera geometry has different noise, occlusion, and scale characteristics.

6.6 Deliverables

Orthosis geometry requirements (docs/orthosis_requirements.md).

Validation checklist with numeric thresholds (docs/validation_checklist.md).

Validation code and tests (validate.py, test_representation_contract.py, test_multisample.py).

Multi-sample validation results (results/validation_report.md).

Camera-to-representation interface requirements (docs/camera_interface.md).

Known limitations (docs/limitations.md).

6.7 Acceptance criteria

Every checklist item has a numeric threshold and automated test.

Validation passes on 100+ samples, or failures are documented/traced.

Camera developer can reproduce preprocessing without external guidance.

7. Shared Integration Requirements

7.1 Dependencies between workstreams

| Phase | Person 1 | Person 2 | Person 3 |
| --- | --- | --- | --- |
| A. Parallel start | Download, inspect, load sample (1.1–1.4) | Read baseline; fix criteria (2.1–2.2) | Orthosis requirements; draft checklist (3.1, 3.4) |
| B. First hand-offs | Draft normalized sample + geometry object to P2, P3 | Prototype candidates; draft contract to P3 | Write tests against contract; draft camera interface (3.5, 3.7) |
| C. Refine | Finish normalization & multi-sample test (1.6–1.10) | Resolution study, comparison, encoder (2.4–2.9) | Preservation analysis; validation; failure reports (3.2, 3.6, 3.9) |
| D. Integrate | Joint meeting & specification (7.4) | Joint meeting & specification (7.4) | Joint meeting & specification (7.4) |

7.2 Shared interfaces (agree in Phase A)

load_sample(index) -> HandGeometry  # P1
normalize_hand(geometry) -> NormalizedHand  # P1, keeps transform
denormalize_hand(normalized) -> HandGeometry  # P1, inverse
encode_hand_geometry(normalized) -> np.ndarray  # P2, per contract
decode_representation(rep) -> points / surface  # P2, approximate
validate_representation(rep, contract, source=None) -> report  # P3

HandGeometry and NormalizedHand are defined once in shared geometry_types.py (vertices, keypoints, faces, units, handedness, sample ID). Person 1 drafts; Persons 2 and 3 review.

7.3 Decisions the team must agree on

| Item | Drafted by | What must be fixed in final specification |
| --- | --- | --- |
| Coordinate system | Person 1 | Axis definitions, handedness, units |
| Origin | Person 1 | Anatomical reference point and computation method |
| Orientation | Person 1 | Anatomical direction per axis; sign conventions |
| Scale | Person 1 | Physical/normalized units; scale retention method |
| Spatial representation | Person 2 | Chosen type and technical justification |
| Tensor dimensions | Person 2 | Exact shape and physical cell size |
| Channels | Person 2 | Number of channels and meaning of each |
| Data type | Person 2 | dtype and bit width |
| Value ranges | Person 2 | Min/max and value meanings |
| Channel/value meaning | Person 2 | Written definition for every channel and value |
| Validation criteria | Person 3 | Numeric thresholds for checklist items |

7.4 Integration meeting and joint outputs

docs/FREIHAND_SPECIFICATION.md — single final specification covering all decisions.

representation_contract.json — final machine-readable contract.

Final validation run (results/validation_report.md) against final contract/code.

Top-level README.md covering data format, loading, normalization, representation design, tensor spec, coordinate system, value definitions, visualization, validation, and limitations.

Three figures: 01_raw_freihand_hand.png, 02_normalized_hand.png, 03_spatial_representation.png.

8. Do NOT Implement These Yet

None of the three people implement any of the following, even as an experiment:

Modifying existing SEP-CNN, ResNet, or PEA.

Creating new PEA chromosomes, evolutionary optimization, or material distribution optimization.

Training final spatial ResNet or performing finite-element simulations (FEA).

Designing final orthosis or building camera → hand geometry model (interface definition only).

Reading baseline code is permitted and expected. Editing it is not.

9. Final Expected Product

A FreiHAND sample can be loaded, normalized, encoded, and converted into a well-defined, reproducible spatial representation. Its dimensions, channels, coordinate system, values, and spatial meaning are documented in one agreed specification and validated across multiple samples and subjects. A future camera pipeline can produce the same representation by following the documented interface.

FreiHAND ↓ 3D hand geometry (Person 1) ↓ Normalization (Person 1) ↓ Standardized spatial representation (Person 2, validated by Person 3) ↓ Future patient-specific ML model → Future spatial ResNet + PEA → 4D-printed hand orthosis

Scope Note: Active scope covers FreiHAND data extraction through standardized spatial representation validation. Subsequent ML model, ResNet, PEA, and 4D-printing stages represent future work.

10. Suggested Folder Structure

The owner of each file is shown in brackets. Shared files are changed only by agreement.

freihand_pipeline/ ├── README.md [joint] final top-level documentation ├── representation_contract.json [P2; joint sign-off] ├── docs/ │ ├── freihand_data_format.md [P1] │ ├── representation_comparison.md [P2] │ ├── representation_contract.md [P2] │ ├── orthosis_requirements.md [P3] │ ├── validation_checklist.md [P3] │ ├── camera_interface.md [P3] │ ├── limitations.md [P3] │ └── FREIHAND_SPECIFICATION.md [joint] final agreed specification ├── src/freihand_pipeline/ │ ├── geometry_types.py [P1 drafts; shared] data types │ ├── load_freihand.py [P1] load_sample() │ ├── normalize.py [P1] normalize / denormalize │ ├── encode.py [P2] encode / decode │ ├── visualize_geometry.py [P1] raw and normalized plots │ ├── visualize_representation.py [P2] spatial plots │ └── validate.py [P3] validate_representation() ├── preprocess_freihand.py [joint] thin entry point ├── tests/ │ ├── test_loading.py [P1] │ ├── test_normalization.py [P1] │ ├── test_encoding.py [P2] │ ├── test_representation_contract.py [P3] │ └── test_multisample.py [P3] ├── scripts/ │ ├── inspect_sample.py [P1] prints sample ID, shapes, X/Y/Z ranges │ └── run_multisample_validation.py [P3] ├── data/ │ ├── raw/ official FreiHAND download (not committed) │ └── processed/ │ ├── normalized/ [P1] normalized sample(s) │ └── spatial/ [P2] spatial representation sample(s) ├── figures/ │ ├── 01_raw_freihand_hand.png [P1] │ ├── 02_normalized_hand.png [P1] │ ├── 03_spatial_representation.png [P2] │ └── representation_candidates/ [P2] candidate figures └── results/ ├── normalization_report.md [P1] └── validation_report.md [P3; rerun jointly]